Project Proposals

Based on Repository Pattern Analysis

Strategic Roadmap for RICCO AI Evolution

6 Investment-Ready Projects with Architecture & Estimates

June 2026

# Executive Summary

This document presents six strategic project proposals derived from comprehensive pattern analysis of open-source repositories. Each project is designed to deliver measurable business value while leveraging proven architectural patterns extracted from production-grade systems including Toonflow-app, OntoMind, LiveTalking, Nuwax, Apboa, and MyEMS.

The projects are prioritized based on three criteria: infrastructure compatibility with RICCO AI's existing stack (FastAPI, Next.js, PostgreSQL, Redis, Qdrant), extraction feasibility of proven patterns, and estimated return on investment. The combined estimated effort across all projects is 32-40 weeks with a recommended phased implementation approach.

# 1. Project Portfolio Overview

| Project | Source | Priority | Effort | ROI Score |
| --- | --- | --- | --- | --- |
| P1: Three-Layer Agent Framework | Toonflow | CRITICAL | 6-8 weeks | 9.2/10 |
| P2: Digital Human Streaming Platform | LiveTalking | HIGH | 8-10 weeks | 8.8/10 |
| P3: Knowledge Graph RAG System | OntoMind | HIGH | 6-8 weeks | 8.5/10 |
| P4: Agent Profile Factory | Apboa | MEDIUM | 4-6 weeks | 8.0/10 |
| P5: Workflow Visual Builder | Nuwax | MEDIUM | 5-7 weeks | 7.5/10 |
| P6: Energy Analytics Module | MyEMS | LOW | 3-4 weeks | 7.0/10 |

# 2. Project P1: Three-Layer Agent Framework

## 2.1 Project Overview

The Three-Layer Agent Framework implements a hierarchical agent architecture that separates decision-making, execution, and supervision into distinct layers. This pattern, extracted from Toonflow-app, enables complex multi-agent coordination with built-in quality control and task decomposition capabilities.

## 2.2 Extracted Patterns

• Decision Layer: Task decomposition, workflow orchestration, quality gate management

• Execution Layer: Story skeleton creation, adaptation strategies, content generation

• Supervision Layer: Quality auditing, output review, error detection and correction

• Persistent Memory: ONNX-based local vector embeddings with short-term and long-term memory

• Vendor System: Runtime-editable TypeScript adapters for multi-provider AI access

## 2.3 Technical Architecture

The framework implements a factory pattern for agent instantiation with dynamic capability injection. The core architecture consists of three primary components: the AgentRegistry for centralized agent discovery, the AgentFactory for dynamic instantiation with injected dependencies, and the MiddlewarePipeline for cross-cutting concerns including memory, logging, and error handling.

// Core Architecture

AgentRegistry -> AgentFactory -> MiddlewarePipeline

|              |                    |

v              v                    v

Profiles     Dependencies          MemoryVCS

(JSON)      (Skills, MCPs)       Summarization

## 2.4 Implementation Requirements

• Backend: Python 3.10+, FastAPI, LangGraph for state management

• Vector Store: Qdrant for persistent agent memory (replacing SQLite/ONNX)

• Cache: Redis for session state and workflow checkpoints

• Frontend: Next.js component for agent configuration dashboard

## 2.5 Deliverables

• AgentProfile data model with JSON schema validation

• AgentFactory with dependency injection container

• Middleware base classes (Memory, Logging, ErrorHandling, QualityGate)

• Decision/Execution/Supervision layer implementations

• REST API endpoints for agent lifecycle management

• Next.js dashboard for agent configuration and monitoring

## 2.6 Effort Estimate

| Phase | Tasks | Duration | Dependencies |
| --- | --- | --- | --- |
| Phase 1: Core Models | Profile, Factory, Registry | 2 weeks | None |
| Phase 2: Layers | Decision, Execution, Supervision | 2 weeks | Phase 1 |
| Phase 3: Memory | VCS, Embeddings, Retrieval | 2 weeks | Phase 1 |
| Phase 4: Integration | API, Dashboard, Testing | 2 weeks | Phase 2, 3 |

# 3. Project P2: Digital Human Streaming Platform

## 3.1 Project Overview

The Digital Human Streaming Platform enables real-time AI-powered avatar interactions with synchronized lip-sync, multiple TTS providers, and streaming output via WebRTC or RTMP. This project extracts the proven plugin architecture from LiveTalking, enabling extensible avatar models and voice providers.

## 3.2 Extracted Patterns

• Plugin Registry: Decorator-based registration for avatars, TTS, and output handlers

• Session Manager: Singleton pattern with LRU eviction for memory efficiency

• WebRTC Handler: Connection lifecycle with ICE server configuration

• TTS Abstraction: Base class pattern supporting 11+ voice providers

• Audio Pipeline: Three-thread rendering (TTS -> ASR/Feature -> Inference -> Output)

## 3.3 Technical Architecture

// Plugin Registry Pattern

_REGISTRY = {'avatar': {}, 'tts': {}, 'output': {}}

@register('avatar', 'musetalk')

class MuseReal(BaseAvatar): pass

@register('tts', 'edgetts')

class EdgeTTS(BaseTTS): pass

// Create via factory

avatar = registry.create('avatar', 'musetalk', opt=opt)

## 3.4 Integration Architecture

The platform integrates with RICCO AI through a FastAPI proxy layer that bridges user sessions to avatar sessions via Redis. The PostgreSQL database stores avatar configurations, voice profiles, and generation history. Qdrant can be used for voice similarity search and avatar recommendation.

## 3.5 Deliverables

• BaseAvatar abstract class with rendering pipeline

• Plugin registry system with decorator-based registration

• Session manager with Redis-backed persistence

• TTS provider implementations (EdgeTTS, Azure, GPT-SoVITS)

• WebRTC and RTMP output handlers

• FastAPI proxy endpoints for session management

## 3.6 Effort Estimate

| Phase | Tasks | Duration | Dependencies |
| --- | --- | --- | --- |
| Phase 1: Core | BaseAvatar, Registry, Session | 3 weeks | None |
| Phase 2: TTS | Edge, Azure, Custom providers | 2 weeks | Phase 1 |
| Phase 3: Output | WebRTC, RTMP handlers | 2 weeks | Phase 1 |
| Phase 4: Integration | FastAPI proxy, Dashboard | 3 weeks | Phase 2, 3 |

# 4. Project P3: Knowledge Graph RAG System

## 4.1 Project Overview

The Knowledge Graph RAG System combines ontology management with vector-based retrieval for enhanced AI responses. Extracted from OntoMind's architecture, this project implements MCP protocol tools for SPARQL querying, ontology construction agents, and hybrid retrieval strategies.

## 4.2 Extracted Patterns

• MCP Tools: 9 standard tools for SPARQL, schema access, concept search

• KBQA Agent: 5-intent classification (sparql_query, concept_explain, etc.)

• Build Agent Pipeline: 4-stage (Init -> Plan -> Execute -> Verify)

• Ontology Extraction: LLM, NLP, and Hybrid strategies

• Community Detection: Graph-based clustering for knowledge organization

## 4.3 Technical Architecture

The system uses a layered architecture with the MCP protocol as the primary interface. The KnowledgeGraph class implements entity and relationship management with extraction strategies. The SPARQLQueryBuilder provides a fluent interface for constructing queries programmatically.

// MCP Tool Registration

class OntologyTools:

@mcp_tool('sparql_query')

async def execute_sparql(query: str) -> dict

@mcp_tool('concept_search')

async def search_concepts(term: str) -> list

## 4.4 Deliverables

• KnowledgeGraph class with extraction strategies

• SPARQL query builder with parameterized queries

• MCP tool implementations for ontology operations

• KBQA agent with intent classification

• Build agent pipeline with checkpoint/resume

• Hybrid RAG combining graph and vector retrieval

## 4.5 Effort Estimate

| Phase | Tasks | Duration | Dependencies |
| --- | --- | --- | --- |
| Phase 1: Core | KnowledgeGraph, Entities, Relations | 2 weeks | None |
| Phase 2: MCP | Tool definitions, Protocol handlers | 2 weeks | Phase 1 |
| Phase 3: Agents | KBQA, Build pipeline | 2 weeks | Phase 2 |
| Phase 4: RAG | Hybrid retrieval, Integration | 2 weeks | Phase 3 |

# 5. Project P4: Agent Profile Factory

## 5.1 Project Overview

The Agent Profile Factory implements a configuration-driven agent creation system based on profiles rather than enum types. Extracted from Apboa's architecture, this project enables dynamic agent instantiation with injected capabilities including skills, MCP tools, and memory systems.

## 5.2 Extracted Patterns

• Profile-Based Creation: Agents defined by capabilities, not types

• Fluent Builder API: AgentProfileBuilder with method chaining

• Dependency Injection: Memory, Skills, MCP registries injected at runtime

• A2A Protocol: JSON-RPC 2.0 based agent-to-agent communication

• Tool Registry: Multi-index lookups (ID, name, category, server)

## 5.3 Technical Architecture

// Fluent Builder Pattern

profile = (AgentProfileBuilder()

.with_name('CodeAssistant')

.with_domain('swe', ['python', 'typescript'])

.with_skill('code-gen', 'Code Generation', 0.95)

.with_mcp('github', 'GitHub', ['create_file', 'search'])

.as_lead()

.build())

agent = factory.create_agent(profile)

## 5.4 Deliverables

• AgentProfile dataclass with validation

• AgentProfileBuilder with fluent API

• ProfileBasedAgentFactory with dependency injection

• ToolRegistry with multi-index lookups

• SkillRegistry with configuration-driven loading

• A2A protocol types and endpoint handlers

## 5.5 Effort Estimate

| Phase | Tasks | Duration | Dependencies |
| --- | --- | --- | --- |
| Phase 1: Models | Profile, Builder, Validation | 2 weeks | None |
| Phase 2: Registries | Tool, Skill, MCP registries | 2 weeks | Phase 1 |
| Phase 3: Factory | DI container, Agent creation | 1 week | Phase 2 |
| Phase 4: A2A | Protocol types, Endpoints | 1 week | Phase 3 |

# 6. Project P5: Workflow Visual Builder

## 6.1 Project Overview

The Workflow Visual Builder provides a drag-and-drop interface for creating agent workflows. Extracted from Nuwax's AntV X6 implementation, this project enables non-technical users to design complex agent orchestration through visual node connections.

## 6.2 Extracted Patterns

• AntV X6 Integration: React component wrapping X6 graph editor

• Custom Nodes: LLM, Database, Plugin, MCP, Condition, Loop node types

• Event System: Node click, edge connection, graph save events

• State Management: Zustand for workflow state persistence

• SSE Streaming: Real-time workflow execution feedback

## 6.3 Technical Architecture

The builder uses a React-based frontend with AntV X6 for graph rendering. The backend exposes workflow execution APIs via FastAPI with Server-Sent Events for real-time progress updates. Workflows are serialized to JSON and stored in PostgreSQL with version history.

## 6.4 Deliverables

• WorkflowEditor React component with X6 integration

• Custom node definitions (LLM, Tool, Condition, Loop)

• WorkflowSerializer for JSON export/import

• FastAPI endpoints for workflow CRUD and execution

• SSE streaming for real-time execution feedback

• Zustand store for workflow state management

## 6.5 Effort Estimate

| Phase | Tasks | Duration | Dependencies |
| --- | --- | --- | --- |
| Phase 1: Core | X6 wrapper, Node types | 2 weeks | None |
| Phase 2: Backend | API, Serialization | 2 weeks | Phase 1 |
| Phase 3: Execution | Engine, SSE streaming | 2 weeks | Phase 2 |
| Phase 4: Polish | UX, Validation, Testing | 1 week | Phase 3 |

# 7. Project P6: Energy Analytics Module

## 7.1 Project Overview

The Energy Analytics Module integrates MyEMS energy data with RICCO AI's analytics capabilities. This project enables AI-powered energy optimization insights, carbon reporting, and predictive maintenance through vector similarity search on equipment telemetry.

## 7.2 Extracted Patterns

• Microservices Architecture: 7 services with distinct responsibilities

• Multi-Database Isolation: 13 separate databases for data segregation

• Time-Series Optimization: Historical data storage patterns

• Report Generation: 100+ report types with Excel export

• MQTT Integration: IoT data acquisition for real-time monitoring

## 7.3 Technical Architecture

The module connects to MyEMS via REST API for data access. Energy consumption patterns are embedded and stored in Qdrant for similarity search. PostgreSQL stores aggregated metrics and carbon calculations. A scheduled ETL pipeline syncs data from MyEMS MySQL databases.

## 7.4 Deliverables

• MyEMS API client with authentication

• ETL pipeline for data synchronization

• Energy embedding generator for Qdrant

• Carbon calculation service

• AI analytics endpoints for optimization insights

• Dashboard widgets for energy visualization

## 7.5 Effort Estimate

| Phase | Tasks | Duration | Dependencies |
| --- | --- | --- | --- |
| Phase 1: Client | API client, Auth | 1 week | MyEMS access |
| Phase 2: ETL | Pipeline, Scheduling | 1 week | Phase 1 |
| Phase 3: Analytics | Embeddings, Search | 1 week | Phase 2 |
| Phase 4: Dashboard | Widgets, Reports | 1 week | Phase 3 |

# 8. Implementation Roadmap

## 8.1 Phased Approach

The recommended implementation follows a phased approach with clear dependencies between projects. Phase 1 establishes core infrastructure (P1, P4). Phase 2 adds specialized capabilities (P2, P3). Phase 3 delivers user-facing features (P5, P6).

| Phase | Projects | Duration | Key Milestones |
| --- | --- | --- | --- |
| Phase 1 | P1, P4 | 10-14 weeks | Agent framework operational |
| Phase 2 | P2, P3 | 14-18 weeks | Digital human + Knowledge graph |
| Phase 3 | P5, P6 | 8-11 weeks | Visual builder + Analytics |
| Total | All 6 | 32-43 weeks | Full platform capability |

## 8.2 Resource Requirements

| Role | Count | Skills Required | Allocation |
| --- | --- | --- | --- |
| Backend Engineer | 2 | Python, FastAPI, LangGraph | Full-time |
| Frontend Engineer | 1 | React, Next.js, TypeScript | Full-time |
| AI/ML Engineer | 1 | LLM, Vector DB, Embeddings | Full-time |
| DevOps Engineer | 0.5 | Docker, K8s, CI/CD | Part-time |
| QA Engineer | 0.5 | Testing, Automation | Part-time |

## 8.3 Infrastructure Requirements

• Compute: 4 CPU cores, 16GB RAM minimum per service instance

• GPU: NVIDIA RTX 3060+ for Digital Human rendering (P2)

• Storage: 500GB SSD for vector embeddings and avatar assets

• Network: Low-latency connection for WebRTC streaming

• Qdrant: Shared instance with collection namespacing

• Redis: Cluster mode for session distribution

• PostgreSQL: Primary database with read replicas

# 9. Risk Assessment

## 9.1 Technical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| GPU availability for P2 | High | Cloud GPU fallback (RunPod, Lambda) |
| MyEMS API changes for P6 | Medium | Version pinning, API contract tests |
| WebRTC browser compatibility | Medium | Fallback to RTMP streaming |
| Qdrant performance at scale | Medium | Collection partitioning, caching |

## 9.2 Integration Risks

• Source repository license compatibility: MIT and Apache 2.0 licenses are compatible with commercial use

• Pattern extraction accuracy: Deep code analysis with validation against original implementations

• Performance regression: Load testing at each phase with baseline metrics

# 10. Success Metrics

## 10.1 Project P1 Metrics

• Agent creation time: < 100ms from profile to instance

• Memory retrieval latency: < 50ms for semantic search

• Quality gate accuracy: > 95% error detection rate

## 10.2 Project P2 Metrics

• Avatar rendering latency: < 100ms per frame

• TTS synthesis time: < 500ms for 10-second audio

• Session capacity: > 100 concurrent sessions per instance

## 10.3 Project P3 Metrics

• SPARQL query time: < 200ms for complex queries

• Ontology extraction accuracy: > 90% F1 score

• Hybrid RAG precision: > 85% for top-5 results

# 11. Conclusion

This project portfolio represents a strategic investment in RICCO AI's evolution, leveraging proven patterns from production-grade open-source systems. The estimated 32-43 week implementation timeline delivers significant capability expansion while maintaining architectural coherence with the existing FastAPI, Next.js, PostgreSQL, Redis, and Qdrant stack.

The recommended phased approach prioritizes foundational infrastructure (Agent Framework, Profile Factory) before specialized capabilities (Digital Human, Knowledge Graph), ensuring each phase builds on validated components. Success metrics are defined for each project to enable objective progress tracking and ROI measurement.

Immediate next steps include: (1) resource allocation and team formation, (2) detailed technical specification for Phase 1 projects, and (3) infrastructure provisioning for development and staging environments.